## Slide 1: Change Workflows
Greg Baker (gregb@ifost.org.au)

## Slide 2: Introduction

## Slide 3: Why do we have Change Management?
Support teams needs to know what is going on in order to support their users.
Everyone makes mistakes – change control can pick up on mistakes that might have gone unnoticed. (e.g. not having a way of backing out if the change goes wrong)
Most customers can’t afford long outages – so we need to use outage windows efficiently.

## Slide 4: Change Management Process
What the process aims to do:
Follow appropriate steps for the kind of change
Block unapproved changes
Relevant users are notified at key points in the process
Progress of a change is monitored and notifications are issued if deadlines are missed.

## Slide 5: Categories
Normal
Emergency
Release
Standard
Service Request for Change
Knowledge Document Workflow
Change Managers care a lot about these categories at the top but they usually involve technical people too.
This is usually the Service Desk
Technical staff handle these on their own.
Knowledge article authors and publishers.

## Slide 6: What we will cover
The 3 categories of change discussed in this course are:
  Standard – something doesn’t require approval, that technical people do all the time. i.e. Standard practice
  Normal – when it does require approval.
  Emergency – when there is an outage associated with not doing the change right now

## Slide 7: What are workflows?
Each category has its own workflow
Workflows define the behaviour of change tickets.
Workflows are made up of two types of objects:
  Phases
  Transitions
A diagram exists on each change ticket screen:

## Slide 8: Workflow Symbols
Initial Phase
Default Phase
Manual Transition
Automatic Transition

## Slide 9: Phases
Workflows have phases.
The phase determines:
  What the page looks like
  If there are any approvals required to advance from one phase to the next
  What alerts and notifications to generate

## Slide 10: Student Exercise
Open Service Manager.
Look for the Change Module.
Confirm that you have an item “Open New Change”
Depending on your role, you may be able to open:
  Normal changes
  Standard changes
  Emergency changes
  Releases
Choose one, and scroll down to see the workflow diagram.

## Slide 11: Roles

## Slide 12: Change Roles
There are a number of different Roles within the change management process
Change Requester/Change Initiator:
the person who registers the change

## Slide 13: Change Roles (2)
Change Owner:
Usually the person most involved with the change.
Validates, prioritises and categorizes the change, including risk & impact analysis.
Plans & schedules the change.
Coordinates build and test procedures.
Coordinates change implementation.
Involved in Post Implementation Review.

## Slide 14: Change Roles (3)
Change Coordinator:
In some cases this role is the same as the Change Owner. In other cases the Change Coordinator does the high level assessment and assigns the details of the change to a Change Owner
Registers the change and assigns a Change Owner.
Responsible for coordinating the change.
Schedules the change
Coordinates risk and impact analysis.
Verifies successful build, test & implementation.
Involved in post implementation review

## Slide 15: Change Roles (4)
Change Manager
Determines approval requirements
Involved in post implementation review.
Coordinates emergency change handling.
Change Approver
Approves or rejects a change

## Slide 16: Change Roles (5)
CAB: Change Advisory Board
The group of Change Approvers. Can have 1 or many members
TCAB: Technical CAB
DCAB: Deployment CAB
ECAB: Emergency CAB

## Slide 17: Discussion
Are these roles currently defined in your organisation?
Do you know who would play which role in your organisation?
It is quite common for the same person to perform a number of roles. E.g. The Change Requestor and the Change Owner may be the same person. What roles do you think shouldn’t be performed by the same person?

## Slide 18: Standard Change Library

## Slide 19: A Standard Change is…
Pre-approved
Low risk
Common
Follows a standard procedure
Has no outage; or the outage does not require approval
= Has an entry in the standard change library

## Slide 20: Standard Change Library
Visible only to trusted change management staff
Can be created:
  Manually (fill in all fields)
  Using a button on the final phase of a Normal change – “Promote to Standard Change”
When a standard change is opened, any fields from the library item are automatically populated into the change.

## Slide 21: Exercise
If you have access to “Standard Change Library” on your system, look to see what entries are there.
If not, in the change module, find “Open New Change”. If you are prompted for a category, choose “Standard”. Look for the field where you can select from the change library.

## Slide 22: Standard Changes

## Slide 23: Standard Change Phases
Registration & Categorization
The Change Requestor registers the change, fills out all the necessary information and selects a Change Owner
The Change Owner prioritises the change as either High, Medium or Low depending upon the impact and urgency

## Slide 24: Standard Change Phases (2)
Plan & Schedule
The Change Owner plans the resources required and schedules the change

## Slide 25: Standard Change Phases (3)
Execution
The Change Owner implements the change.
Post Implementation Review
The Change Owner checks that the change was successful and either closes the change or backs out of the change.
If successful, the CMDB will need to be updated.

## Slide 26: Exercise
Raise a standard change!

## Slide 27: Change Tasks

## Slide 28: Change Management Tasks
Tasks coordinate work needing to be done by people in different teams together: e.g.
  Software update by Servers team
  Database schema change by DBA
Tasks appear in the To-Do queue
  Tickets begin with Txxxxxx

## Slide 29: Change Management Tasks
Tasks can be created:
  Automatically by Service Manager
  Or manually by technical staff
  …. but only in certain phases
Some phases cannot be completed until all tasks have been completed.
  “Deployment” cannot be closed with outstanding tasks still open!
  But in some phases it’s OK.

## Slide 30: Change Management Tasks
Task parameters:
  Description
  Urgency
  Priority
  Scheduling
  Assignment (plus more).
Default for all fields is whatever that fields contains in the parent change

## Slide 31: Change Task Phases
Tasks have their own simple workflows made up of phases as shown below:

## Slide 32: Break…

## Slide 33: Normal Changes

## Slide 34: Normal changes
Never done it before?
Involves an outage?
Needs an approval?
Isn’t an emergency?
You are raising a Normal change

## Slide 35: Normal Change Workflow
Normal change can be categorized as major or minor
  Minor: TCAB Approval is auto approved
  Major: TCAB Approval has to be approved manually by TCAB members.
DCAB Approval is always required

## Slide 36: Normal Change Phases
Registration & Categorisation
The Change Requestor registers the change, fills out all the necessary information and selects a Change Owner.
Validation
The Change Owner checks that all the necessary information is present in the change request. The Change Owner may send the change back to the Change Requestor if further information is required
Risk and Impact Analysis
The Change Owner specifies the risk and impact of the change
The Change Manager determines whether the change is major or minor

## Slide 37: Normal Change Phases (2)
TCAB Approval
Members of the Technical CAB either approve or reject the change. If the change is rejected it can either be closed or can be returned to the previous phase for rework.
Build & Test
The Change Owner coordinates the build and test activities. The build must be thoroughly validated before moving to the next phase.
DCAB Approval
Members of the deployment CAB review the build and test of the change. If they all approve the change it automatically moves onto the next phase.

## Slide 38: Normal Change Phases (3)
Deployment
The change record should be in this phase when the actual change is implemented.
CMDB Update
The Change Owner monitors and coordinates the implementation activities during this phase.
If the implementation is successful the Change Owner moves the change record into CMDB Update Phase.
If the implementation is unsuccessful the Change owner moves the record into Backout.
During this phase updates are made to the organisation’s Configuration Management Database records, if required.

## Slide 39: Normal Change Phases (4)
Post Implementation Review
The Change Manager assesses and records the overall success of the change implementation and closes out the change record.

## Slide 40: Group Exercise
Open a Normal Change. Complete the mandatory fields and find a suitable Change Owner. Save.
Get the Change Owner to press the “Validation” button.
Keep on going, filling in all mandatory fields and moving from phase to phase.
Eventually you will hit TCAB Approval phase. Do you need to obtain an approval to move ahead?
Get the relevant approval.
Keep on filling in mandatory fields and moving to the next phase. Keep an eye out for automatically generated tasks and for times when the “Open New Task” menu item is present.
Assign any tasks as they appear. The assignees should pretend to perform them and then close them off.
Get the relevant approvals at the DCAB phase.
Work through the remaining phases until you can close the change.

## Slide 41: Emergency Changes

## Slide 42: Emergency Change

## Slide 43: Emergency Change (2)
An Emergency Change:
Is a change process to be applied in the production environment during emergency situations like a service outage.
Is initiated in the Incident Management process.
Should only be used to repair an IT service error that is negatively impacting the business at a high level of severity.
Changes that are intended to make an immediately required business improvement should be handled as high priority normal changes NOT emergency changes.

## Slide 44: Emergency Change (3)
The emergency change process is similar to the normal change process, except
Approval is given by the Emergency Change Approval Board (ECAB) instead of waiting for a regular CAB meeting.
Testing may be reduced or occasionally eliminated
Updating the change record may be deferred until normal working hours.
An emergency change can be recategorized and implemented as a normal change if the ECAB decides it should be handled as a normal change.

## Slide 45: Emergency Change Phases
Registration & Categorization
The Change Requestor registers the change record.
Risk & Impact Analysis
The Change Owner carries out risk & impact Analysis
The Change Coordinator assigns the change record to a Change Owner
The Change Owner assesses the change record to determine whether it is truly an emergency change or should be recategorized as a normal change.

## Slide 46: Emergency Change Phases (2)
ECAB Approval
The Change Owner convenes the Emergency Change Advisory Board members to authorise the change
Build & Test
Change Owner designs the solution to implement the change
Members of ECAB assess the change record and either approve or reject the change
Change Owner coordinates build & test activities if required.
Change Owner schedules the implementation.

## Slide 47: Emergency Change Phases (3)
Implementation
Change owner coordinates the implementation of the change and moves the change record into either Backout or Post Implementation Review depending upon its success.
Post Implementation Review
The Change Owner reviews the implementation of the change and closes it out.

## Slide 48: Student Exercise
Using System Navigator go to:
Change Management > Changes > Open New Change
Open an emergency change ticket and attempt to move it through its phases. Note that the workflow for the ticket can be viewed on the workflow tab.
How far can you get through the workflow?
What is stopping you completing the workflow and closing the ticket?
What do you need to do to get ECAB approval?

## Slide 49: Students References
Further details about the Change Workflows can be found in
HPSM Process Designer Content Pack 9.30:
Processes & Best Practices Guide.

## Slide 50: What now?
This document was developed and placed in the Creative Commons by Greg Baker from the Institute for Open Systems Technologies Pty Ltd.
There are more in this series, covering Service Requests, Incident Management, Change and other topics at http://www.ifost.org.au/Training/ServiceManager/
Many customers request these course materials be customised to suit their environment. Many also ask IFOST to deliver face-to-face or web-based training sessions based around these materials. Please contact Greg Baker (gregb@ifost.org.au) if you would like to discuss this.
We are always interested to hear your feedback.